# Date:

3/23/2023

# Time:

12:00PM

# Attendees/Role:

Jay (Scrum Master/Product owner) – online ,

Bruce (Team Member/Product owner),

Marwa (Team Member/Product owner),

Austin (Team Member/Product owner),

Alyana (Team Member/Product owner)

# Project Title:

To Do List

Previous Action Items Completed (GitHub Issues):

* Project Overview and SDP
* Continue work on/learning Android Studio
* Create personal branch
* #2 UI list to show To Do items created
* #22 Create task class
* #5 Software shall locally store data on phone
* Finalized SDP
* Issues with Android Studio and progress with learning it.
* #37 To Do List items are interactive
* #4 implement add button
* #53 Bug Test: Main branch broken
* #8 software shall implement ability to delete task/item
* #20 software shall have a task deletion pop up
* #21 task deletion pop-up shall be functional
* #49 HomeFragment shall display a textView rather than rcyclerView when there are no tasks
* Deciding user stories – dividing them up (for two each)

# Items Discussed *(Decisions made)*:

* Progress on current tasks.
* All go through review tasks to approve them (#12, #14, #11, #4)
* Continue work
* Pull requests need to be reviewed
* Fill out check sheet for future
* Doxygen

Action Items (GitHub Issues):

* Continue work on individual tasks/issues
* Do pull requests
* #50 pop-up window should successfully open upon clicking add button
* #23 user shall be able to make copies of tasks/items
* #7 software shall allow user to mark task/items as completed
* #17 user shall be able to modify the notification message
* #16 user shall be able to specify date and time frequency (i.e. every Wednesday)

# (Agile) Project Sprint and Scrum 10:

The following identifies the initial estimate of items to be worked in each sprint. (occurs 2x a week)

* + 1/30/2023 Sprint 1
    - Set plan (Completed)
    - Learn Android Studio (Completed)
    - Set up GitHub (Completed)
  + 2/13/2023 Sprint 2
    - Everyone shall create their own branch (Completed)
    - Setup development environment (Completed)
    - Setup GitHub for Version Control (Completed)
    - Learn Android Studio (continuous)
  + 2/7/2023 Sprint 3
    - Save list items locally to android device (Completed)
    - Create Task Class (Completed)

o 2/9/2023 Sprint 4

* + - Save list items locally to android device (Completed)
    - Integrate button to allow for adding items (In progress)
    - Select existing tasks from list (Completed)
    - Send Android notification for task items (in progress)

o 2/14/2023 Sprint 5

▪ Send Android notification for task items (in progress)

* + - Design DeletionConfirmation Pop-up View (in review)
    - Integrate deleting task items from UI list (in progress)

o 2/21/2023 Sprint 6

* + - Design AddEditTask View
    - Create Scheduling for Task items

▪ Integrate marking task items as complete

o 2/23/2023 Sprint 7

* + - Review previous work

o 3/7/2023 Sprint 8

* + - Review previous work

o 3/9/2023 Sprint 9

* + - #12 implement push notification (in review)
    - #8, #20, #21 Task deletion (in review)

o 3/16/2023 Sprint 10

* #50 pop-up window should successfully open upon clicking add button (in progress)
* #23 user shall be able to make copies of tasks/items (in progress)

o 3/21/2023 Sprint 11

* + - Review previous/current work
    - #7 software shall allow user to mark task/items as completed (in progress)
    - #17 user shall be able to modify the notification message (in progress)

o 3/23/2023 Sprint 12 (CURRENT)

* + - Review previous/current work
    - #16 user shall be able to specify date and time frequency (i.e. every Wednesday)

o 3/28/2023 Sprint 13

* + - -

o 3/30/2023 Sprint 14

* + - -

o 4/4/2023 Sprint 15

* + - -

o 4/6/2023 Sprint 16

* + - -

o 4/10/2023 Sprint 1-

* + - Have app accomplished