# Date:

4/06/2023

# Time:

12:00PM

# Attendees/Role:

Jay (Scrum Master/Product owner),

Bruce (Team Member/Product owner),

Marwa (Team Member/Product owner),

Austin (Team Member/Product owner) (Online),

Alyana (Team Member/Product owner).

# Project Title:

To Do List

Previous Action Items Completed (GitHub Issues):

* Project Overview and SDP
* Continue work on/learning Android Studio
* Create personal branch
* #2 UI list to show To Do items created
* #22 Create task class
* #5 Software shall locally store data on phone
* Finalized SDP
* Issues with Android Studio and progress with learning it.
* #37 To Do List items are interactive
* #4 implement add button
* #53 Bug Test: Main branch broken
* #8 software shall implement ability to delete task/item
* #20 software shall have a task deletion pop up
* #21 task deletion pop-up shall be functional
* #49 HomeFragment shall display a textView rather than recyclerView when there are no tasks
* #46 As an application user I want to be notified when I have To-Do items that have not been completed so I do not forget about them
* #50 pop-up window should successfully open upon clicking add button
* #14 Create android alarm for task item
* #18 The software shall have a layout/view for Adding task
* #11 Choose different theme
* #59 The software shall have a 'completed' Fragment to display tasks marked as complete
* #62 Recycler list shall have utilize card view for a better UI experience
* #64 An an application user, I want the software to warn the user deletion is irreversible
* #78 Upon clicking create task, all user data entered in Add Task Pop-up Window should get stored to local database.
* #77 Upon clicking the cancel button no data should be saved to database.
* #76 Fixing the due date field: The due date should auto-correct to current year if the user enters any year prior to current year, and the max year available for due date should be next year
* #75 Code clean up
* #68: The software shall get available primary key values for use with new tasks.
* #7 software shall allow user to mark task/items as completed
* Deciding user stories – dividing them up (for two each)

# Items Discussed *(Decisions made)*:

* Progress on current tasks.
* All go through review tasks to approve them (#12, #14, #11, #4)
* Continue work
* Pull requests need to be reviewed
* Fill out check sheet for future
* Doxygen

Action Items (GitHub Issues):

* Continue work on individual tasks/issues
* Do pull requests
* #23 user shall be able to make copies of tasks/items
* #17 user shall be able to modify the notification message
* #16 user shall be able to specify date and time frequency (i.e. every Wednesday)
* #58 As an application user, I want tasks that I've marked as complete to be moved to a different page.
* #40 Create a Cancel button so the user should be able to cancel out of the add task pop-up window that will bring them back to the main page
* #63 The floating Add Item Button (floating action button) should hide when the Add Task pop up window opens and appear when we are on the main screen
* #65 Disable EditText of Today's Date when it gains focus and will remain gray throughout creating task
* #71 Create a notification option button in new task template
* #70 Make splash screen when app is opened
* #69 Change app icon on home screen so that looks like a ToDo list app
* #78: Upon clicking create task, all user data entered in Add Task Pop-up Window should get stored to local database.
* #82: The RecyclerView shall be sorted by the due date of the tasks

# (Agile) Project Sprint and Scrum 10:

The following identifies the initial estimate of items to be worked in each sprint. (occurs 2x a week)

* + 1/30/2023 Sprint 1
    - Set plan (Completed)
    - Learn Android Studio (Completed)
    - Set up GitHub (Completed)
  + 2/13/2023 Sprint 2
    - Everyone shall create their own branch (Completed)
    - Setup development environment (Completed)
    - Setup GitHub for Version Control (Completed)
    - Learn Android Studio (continuous)
  + 2/7/2023 Sprint 3
    - Save list items locally to android device (Completed)
    - Create Task Class (Completed)

o 2/9/2023 Sprint 4

* + - Save list items locally to android device (Completed)
    - Integrate button to allow for adding items (In progress)
    - Select existing tasks from list (Completed)
    - Send Android notification for task items (in progress)

o 2/14/2023 Sprint 5

▪ Send Android notification for task items (in progress)

* + - Design DeletionConfirmation Pop-up View (in review)
    - Integrate deleting task items from UI list (in progress)

o 2/21/2023 Sprint 6

* + - Design AddEditTask View
    - Create Scheduling for Task items

▪ Integrate marking task items as complete

o 2/23/2023 Sprint 7

* + - Review previous work

o 3/7/2023 Sprint 8

* + - Review previous work

o 3/9/2023 Sprint 9

* + - #12 implement push notification (in review)
    - #8, #20, #21 Task deletion (in review)

o 3/16/2023 Sprint 10

* #50 pop-up window should successfully open upon clicking add button (Completed)
* #23 user shall be able to make copies of tasks/items (in progress)

o 3/21/2023 Sprint 11

* + - Review previous/current work
    - #7 software shall allow user to mark task/items as completed (Completed)
    - #17 user shall be able to modify the notification message (in progress)

o 3/23/2023 Sprint 12

* + - Review previous/current work
    - #16 user shall be able to specify date and time frequency (i.e. every Wednesday)(in progress)

o 3/28/2023 Sprint 13 (Current)

* + - Review previous/current work
    - #58 As an application user, I want tasks that I've marked as complete to be moved to a different page. (in progress)
    - #59 The software shall have a 'completed' Fragment to display tasks marked as complete(in progress)
    - #62 Recycler list shall have utilize card view for a better UI experience(in progress)
    - #40 Create a Cancel button so the user should be able to cancel out of the add task pop-up window that will bring them back to the main page(in progress)
    - #63 The floating Add Item Button (floating action button) should hide when the Add Task pop up window opens and appear when we are on the main screen(in progress)
    - #64 An an application user, I want the software to warn the user deletion is irreversible (Completed)
    - #65 Disable EditText of Today's Date when it gains focus and will remain gray throughout creating task(in progress)

o 3/30/2023 Sprint 14

* + - #78 Upon clicking create task, all user data entered in Add Task Pop-up Window should get stored to local database. (in progress)
    - #77 Upon clicking the cancel button no data should be saved to database. (in progress)
    - #76 Fixing the due date field: The due date should auto-correct to current year if the user enters any year prior to current year, and the max year available for due date should be next year(in progress)
    - #75 Code clean up (in progress)

o 4/4/2023 Sprint 15

* + - - Review previous/current work
* 4/6/2023 Sprint 16
  + - - Review previous/current work
    - - #68: The software shall get available primary key values for use with new tasks. (Completed)
    - - #69: Change app icon on home screen so that looks like a ToDo list app (in progress)
    - - #70: Make splash screen when app is opened (in progress)
    - - #71: Create a notification option button in new task template (in progress)
    - - #82: The RecyclerView shall be sorted by the due date of the tasks (in progress)

o 4/10/2023 Sprint 1-

* + - Have app accomplished